DEV A — UI LEAD

Zero-Chrome Interface · Eye-Strain Adaptation · File Ingestion · Reading Glow

Distraction-Free Adaptive Reader  ·  24-Hour Hackathon Build Guide

How to use this guide

This document is your personal step-by-step implementation guide for the entire 24-hour hackathon. Every step is ordered. Do not skip ahead. After each Phase you will run a self-verification checklist, then a cross-team consistency check, and only after everyone passes does the team merge to main. You own the visual layer — everything the judge sees first is your responsibility.

# Before You Start — Shared Contracts

These are the interfaces you depend on from teammates and the ones you must publish for them. Agree on ALL of these at the Hour 0 kickoff before writing a single line of implementation code.

CONTRACT: Paragraph ID format — you consume this from Dev D // paragraphUtils.ts (owned by Dev D — import, never redefine) export interface Paragraph { id: string; // "p-001", "p-002" … stable across refreshes text: string; // raw cleaned text wordCount: number; daleChallScore: number; } export function getParagraphs(): Paragraph[]

CONTRACT: Telemetry trigger — you consume this from Dev B // telemetryBus.ts (owned by Dev B — import from store) export interface CFSEvent { paragraphId: string; cfs: number; // you react when cfs > 1.5 observedWPM: number; } // Subscribe like this: useTelemetryStore.subscribe(state => state.latestCFS, onCFSChange)

CONTRACT: Adaptation signal — you consume this from Dev C // adaptationBus.ts (owned by Dev C) export interface AdaptationEvent { paragraphId: string; wordIndex: number; originalWord: string; replacement: string; type: "definition" ¦ "synonym" ¦ "cognate" ¦ "acronym"; } export const adaptationBus: EventEmitter

CONTRACT: Session state — you read/write this via Dev D's persistence layer // persistence.ts (owned by Dev D) export interface SessionState { lastParagraphId: string; scrollY: number; appliedAdaptations: AdaptationEvent[]; sessionStartTime: number; // ms since epoch — YOU write this } export function saveSession(s: SessionState): Promise<void> export function loadSession(): Promise<SessionState ¦ null>

| PHASE 1 | Foundation & Scaffolding | Hours 0 – 4 |
| --- | --- | --- |

Your job in Phase 1 is to build the shell that all other developers will eventually render inside. The reading container, CSS variable system, font setup, and routing skeleton must be ready by Hour 4 so Dev B, C, and D can import components without waiting for you.

| 1 | Create the React project npm create vite@latest adaptive-reader -- --template react-ts cd adaptive-reader npm install npm install -D tailwindcss postcss autoprefixer npx tailwindcss init -p npm install framer-motion react-dropzone zustand |
| --- | --- |

| 2 | Set up folder structure — agree with team, never deviate src/ components/ ← your domain Reader/ ← ReadingContainer, ParagraphBlock, ChromeShell Upload/ ← DropZone, FileParser Review/ ← ReviewSheet store/ ← Dev B owns telemetryStore.ts, Dev D owns sessionStore.ts utils/ ← Dev D owns paragraphUtils.ts, Dev C owns nlpUtils.ts pages/ ← /read, /upload, /review (you own routing) styles/ ← globals.css with all CSS variables |
| --- | --- |

| 3 | Install Atkinson Hyperlegible font // In index.html <head>: <link rel="preconnect" href="https://fonts.googleapis.com"> <link href="https://fonts.googleapis.com/css2?family=Atkinson+Hyperlegible:ital,wght@0,400;0,700;1,400&display=swap" rel="stylesheet"> // In tailwind.config.js: fontFamily: { reading: ["Atkinson Hyperlegible", "sans-serif"] } |
| --- | --- |

| 4 | Define ALL CSS variables in globals.css — this is the eye-strain schedule system :root { --bg-color: #FDFCF9; --text-color: #1a1a18; --font-weight: 400; --line-height: 1.75; --font-size: 18px; --max-width: 680px; --chrome-opacity: 1; /* 0 = hidden, 1 = visible */ --paragraph-opacity: 1; /* reading glow: non-active = 0.3 */ --active-paragraph-bg: transparent; } /* Apply to body */ body { background: var(--bg-color); color: var(--text-color); font-family: "Atkinson Hyperlegible"; font-size: var(--font-size); line-height: var(--line-height); transition: all 0.8s ease; } |
| --- | --- |

| 5 | Build ChromeShell component — the auto-hiding wrapper // src/components/Reader/ChromeShell.tsx // This wraps ALL nav elements. Children are always the reading area. // Props: none. Reads scroll direction internally. // Exports: <ChromeShell><nav>…</nav></ChromeShell> // Internal state: isHidden: boolean // Logic: scroll down > 5px/frame → isHidden=true; scroll up → isHidden=false // CSS: nav uses framer-motion animate={{ opacity: isHidden ? 0 : 1, y: isHidden ? -60 : 0 }} // CRITICAL: use pointer-events: none when hidden so text is selectable |
| --- | --- |

| 6 | Build scroll velocity detector (stub — no telemetry yet) // src/hooks/useScrollVelocity.ts // Returns: { velocity: number, direction: "up"¦"down"¦"idle" } // Implementation: // let lastY = 0, lastT = 0 // on scroll: velocity = (window.scrollY - lastY) / (Date.now() - lastT) // update lastY, lastT // debounce 80ms using useRef + clearTimeout pattern // Export this hook — Dev B will IMPORT it. Do NOT duplicate in Dev B's code. |
| --- | --- |

| 7 | Set up React Router with 3 routes npm install react-router-dom // App.tsx routes: // / → redirect to /upload // /upload → <UploadPage /> (you own this) // /read → <ReadPage /> (you own this) // /review → <ReviewPage /> (you own this) // Export route constants: export const ROUTES = { upload, read, review } // Teammates import ROUTES — never hardcode path strings in their components |
| --- | --- |

| 8 | Build ReadingContainer — the core reading viewport // src/components/Reader/ReadingContainer.tsx // Props: paragraphs: Paragraph[] (from Dev D's paragraphUtils) // Renders each paragraph as <ParagraphBlock key={p.id} paragraph={p} /> // Max-width: 680px, centered, padding: 0 48px // This is where Dev B will attach IntersectionObserver // Add data-paragraph-id={p.id} to each block — Dev B reads this attribute |
| --- | --- |

| 9 | Build DropZone component (Phase 1 stub — no parsing yet) // src/components/Upload/DropZone.tsx // Use react-dropzone: accept .txt and .md only // On drop: call onFileDrop(file: File) prop — parsing is Phase 2 // UI: dashed border box, "Drop .txt or .md file here" text // Show filename after drop, show spinner while processing |
| --- | --- |

| ! | CRITICAL — Hour 4 Sync Prep Before the Hour 4 sync, export all TypeScript interfaces to src/types/index.ts and commit. Dev B, C, D must be able to import from this file. Do not put types inline in component files. |
| --- | --- |

Phase 1 — Self-Verification Checklist

### Run these checks before Hour 4 sync

| Check | Expected result | Pass/Fail |
| --- | --- | --- |
| npm run dev starts without errors | App loads at localhost:5173 | ☐ |
| / redirects to /upload | Browser URL becomes /upload | ☐ |
| /read renders ReadingContainer with dummy paragraphs | Text visible, 680px max-width | ☐ |
| Scroll down → nav hides | Nav fades out within 300ms, no layout shift | ☐ |
| Scroll up → nav shows | Nav fades in, no content jump | ☐ |
| useScrollVelocity returns direction correctly | console.log shows "up"/"down"/"idle" | ☐ |
| CSS variables exist on :root | DevTools shows all 9 variables defined | ☐ |
| Atkinson Hyperlegible loads | DevTools Network tab shows font loaded from Google | ☐ |
| data-paragraph-id on each block | Inspect DOM: attribute present on every <p> | ☐ |
| src/types/index.ts committed | File exists, exports Paragraph, CFSEvent, AdaptationEvent | ☐ |

### Cross-team consistency checks

| Check | Expected result | Pass/Fail |
| --- | --- | --- |
| Dev D's paragraphUtils.ts exists in repo | Can import getParagraphs() with no TS error | ☐ |
| Dev B can import useScrollVelocity hook | No circular dependency warning in console | ☐ |
| src/types/index.ts accepted by all | Team confirms types match their expectations | ☐ |
| ROUTES constants work from any page | navigate(ROUTES.read) works from Upload page | ☐ |

MERGE GATE — All boxes must be ticked before pushing to main ☐ npm run build completes with 0 errors and 0 TypeScript errors ☐ npm run dev shows app with all 3 routes working ☐ ChromeShell hide/show verified by at least 2 team members ☐ src/types/index.ts merged to main and all teammates have pulled ☐ useScrollVelocity hook exported and importable by Dev B ☐ No hardcoded paragraph IDs, path strings, or API URLs anywhere in your code ☐ All components use CSS variables — no hardcoded colors in JSX style props

| PHASE 2 | Core Feature Build | Hours 4 – 14 |
| --- | --- | --- |

Phase 2 is your heaviest build phase. You implement scroll-to-hide fully, the eye-strain CSS schedule, the 20-20-20 break prompt, the drag-and-drop with live file parsing, and the reading glow. Dev B, C, D are building in parallel — they will call your components but you do not wait for them.

## Step 1 — Full Scroll-to-Hide with Velocity Threshold

Upgrade your Phase 1 stub to the full implementation with velocity threshold gating.

// ChromeShell.tsx — full implementation const HIDE_VELOCITY_THRESHOLD = 5; // px per frame (approx) const SHOW_ON_UPSCROLL = true; const variants = { visible: { opacity: 1, y: 0, pointerEvents: "auto" }, hidden: { opacity: 0, y: -64, pointerEvents: "none" }, }; // Inside component: const { velocity, direction } = useScrollVelocity(); const [isHidden, setIsHidden] = useState(false); useEffect(() => { if (direction === "down" && Math.abs(velocity) > HIDE_VELOCITY_THRESHOLD) { setIsHidden(true); } else if (direction === "up") { setIsHidden(false); } }, [velocity, direction]); // Framer Motion wrapper: <motion.nav animate={isHidden ? "hidden" : "visible"} variants={variants} transition={{ duration: 0.25, ease: "easeInOut" }} >

## Step 2 — Eye-Strain CSS Variable Schedule

The session timer reads elapsed minutes and updates CSS variables on document.documentElement. Wire this up in a custom hook so it runs once when /read mounts.

// src/hooks/useEyeStrainSchedule.ts // Called once: useEyeStrainSchedule() inside ReadPage const SCHEDULE = [ // [minuteThreshold, { variable: value }] [0, { "--bg-color":"#FDFCF9", "--text-color":"#1a1a18", "--font-weight":"400", "--line-height":"1.75", "--font-size":"18px" }], [20, { "--bg-color":"#FAF8F2", "--font-weight":"400", "--line-height":"1.80" }], [40, { "--bg-color":"#F5F2E8", "--font-size":"19px", "--line-height":"1.85" }], [60, { "--bg-color":"#F0EBD8", "--font-weight":"400", "--line-height":"1.90", "--font-size":"20px" }], ]; useEffect(() => { const startTime = Date.now(); const interval = setInterval(() => { const elapsed = (Date.now() - startTime) / 60000; // minutes // find last schedule entry where minuteThreshold <= elapsed const current = [...SCHEDULE].reverse().find(([t]) => elapsed >= t); if (current) { Object.entries(current[1]).forEach(([k,v]) => document.documentElement.style.setProperty(k, v)); } }, 30000); // check every 30s return () => clearInterval(interval); }, []); // ALSO: write sessionStartTime to sessionStore (Dev D reads this) // sessionStore.set({ sessionStartTime: Date.now() })

## Step 3 — 20-20-20 Break Prompt

Non-blocking overlay that appears every 20 minutes. It must not shift content or steal focus. Use a fixed-position overlay with pointer-events: none on the reading area.

// src/components/Reader/BreakPrompt.tsx // Props: isVisible: boolean, onDismiss: () => void // Renders as fixed bottom-right toast, never full-screen // Style: background rgba(30,58,95,0.92), white text, rounded-lg // Text: "20-min check — look 20ft away for 20 seconds 👁" // Auto-dismiss after 8 seconds if user does not click // Trigger logic in useEyeStrainSchedule: fire every 20 minutes // In ReadPage: const [showBreak, setShowBreak] = useState(false); // useEyeStrainSchedule fires onBreakDue callback → setShowBreak(true)

## Step 4 — Drag-and-Drop with Live File Parsing

The DropZone already renders. Now wire the actual parsing. You call Dev D's parseFile() util — you do NOT implement the parser. Your job is the UI flow and routing after parsing.

// src/components/Upload/DropZone.tsx — Phase 2 wiring // Import: import { parseFile } from "../../utils/paragraphUtils"; // Dev D owns this const onDrop = useCallback(async (acceptedFiles: File[]) => { const file = acceptedFiles[0]; if (!file) return; setStatus("parsing"); try { const paragraphs = await parseFile(file); // Dev D's function useParagraphStore.getState().setParagraphs(paragraphs); navigate(ROUTES.read); // go to reader immediately } catch (e) { setStatus("error"); setErrorMsg("Could not parse file. Try a plain .txt or .md file."); } }, [navigate]); // IF Dev D's parseFile is not ready: use a stub: // async function parseFile(file: File): Promise<Paragraph[]> { // const text = await file.text(); // return text.split("\n\n").filter(Boolean).map((t,i) => ({ // id: `p-${String(i+1).padStart(3,"0")}`, text: t, // wordCount: t.split(" ").length, daleChallScore: 5 })); // }

## Step 5 — Reading Glow (Active Paragraph Highlight)

As Dev B's IntersectionObserver fires, it updates the active paragraph ID in the telemetry store. You subscribe to this and apply the glow styling.

// src/components/Reader/ParagraphBlock.tsx // Props: paragraph: Paragraph, isActive: boolean // isActive comes from: telemetryStore.activeParagraphId === paragraph.id // In ReadingContainer: subscribe to telemetryStore.activeParagraphId // Styling: <motion.div data-paragraph-id={paragraph.id} animate={{ opacity: isActive ? 1 : 0.45, backgroundColor: isActive ? "rgba(24,95,165,0.04)" : "transparent", }} transition={{ duration: 0.4, ease: "easeInOut" }} className="mb-8 p-4 rounded-lg" > {/* Dev C will inject spans — do not wrap text in fixed spans */} <p style={{ fontWeight: "var(--font-weight)" }}>{paragraph.text}</p> </motion.div> // When CFS > 1.5 (from telemetryStore.latestCFS.paragraphId === paragraph.id): // Add subtle left border: borderLeft: "3px solid rgba(24,95,165,0.3)"

## Step 6 — Wire CFS Signal to Visual Feedback

Subscribe to the telemetry store's latestCFS. When CFS > 1.5 on a paragraph, show a visual cue. This is separate from Dev C's text adaptation — you only change styling, not text.

// In ParagraphBlock.tsx const latestCFS = useTelemetryStore(s => s.latestCFS); const isStruggling = latestCFS?.paragraphId === paragraph.id && latestCFS.cfs > 1.5; // Apply to the motion.div: borderLeft: isStruggling ? "3px solid rgba(24,95,165,0.5)" : "3px solid transparent" // Also expose a CSS class for the debug overlay (Dev B's Ctrl+Shift+D feature): className={`paragraph-block ${isStruggling ? "paragraph-struggling" : ""}`}

Phase 2 — Self-Verification Checklist

### Run these checks before Hour 14 sync

| Check | Expected result | Pass/Fail |
| --- | --- | --- |
| Scroll down fast → nav hides | Nav gone within 1 frame, no layout reflow | ☐ |
| Slow scroll down → nav stays | Nav visible when scrolling slowly | ☐ |
| Session running 1 min → CSS var updated | DevTools shows --line-height changed to 1.80 at 20min | ☐ |
| Break prompt appears at 20 min | Toast appears bottom-right, reading area still accessible | ☐ |
| Break prompt auto-dismisses in 8s | Disappears without user action | ☐ |
| Drop a .md file → navigation to /read | File parsed, reading view loads with paragraphs | ☐ |
| Drop a .txt file → same as above | Works for both formats | ☐ |
| Drop invalid file type | Error message shown, no crash | ☐ |
| Active paragraph glows | Current paragraph brighter, others at 45% opacity | ☐ |
| CFS > 1.5 → blue left border on paragraph | Border visible in DOM inspection | ☐ |
| sessionStartTime written to sessionStore | Dev D can read this value from store | ☐ |

### Cross-team checks at Hour 14 smoke test

| Check | Expected result | Pass/Fail |
| --- | --- | --- |
| Dev B's activeParagraphId updates glow | Glow moves as Dev B scrolls their test | ☐ |
| Dev C's AdaptationEvent renders in paragraph | Replaced word visible inside ParagraphBlock | ☐ |
| Dev D's loadSession restores scroll position | Refresh → back to last paragraph | ☐ |
| parseFile from Dev D works end-to-end | Uploaded file reaches ReadingContainer correctly | ☐ |
| No CSS conflicts with Dev C's tooltip styles | Tooltip appears without breaking glow | ☐ |

MERGE GATE — All boxes must be ticked before pushing to main ☐ Zero-chrome hide/show works at correct velocity threshold with no layout shift ☐ Eye-strain CSS variables update on schedule (test at 0, 20, 40, 60 min markers manually) ☐ 20-20-20 prompt appears, does not block reading, auto-dismisses ☐ Drag-and-drop works for .txt and .md, error shown for other types ☐ Reading glow subscribes to telemetryStore.activeParagraphId correctly ☐ CFS > 1.5 visual cue fires from telemetry store subscription ☐ sessionStartTime written to sessionStore and verified readable by Dev D ☐ npm run build passes with 0 TypeScript errors ☐ All imports use path aliases (@/components) — no relative ../../ chains longer than 2 levels

| PHASE 3 | Integration & End-to-End Wiring | Hours 14 – 20 |
| --- | --- | --- |

Phase 3 is about connecting the subsystems. You wire Dev C's cognate swap into the UI, build the review sheet page, polish the reading glow transitions, and ensure every visual element responds to the correct data source.

## Step 1 — Build the Review Sheet Page

The review sheet renders at /review after a chapter ends. It reads struggled paragraph IDs and terms from the concept graph store (Dev B populates this).

// src/pages/ReviewPage.tsx // Import: import { useConceptStore } from "../store/conceptStore"; // Dev B owns const { struggledTerms, struggledParagraphs } = useConceptStore(); // Layout: clean white page, max-width 640px, centered // Section 1: "Terms to review" — grid of term cards // Each card: term (large), definition if available (small, muted) // Background: #F1EFE8, border-radius: 8px, padding: 16px // Section 2: "Paragraphs to re-read" — list of paragraph excerpts // Show first 100 chars of each struggled paragraph // "Back to reading" button → navigate(ROUTES.read) // If no data yet (demo stub fallback): // const DEMO_TERMS = ["ubiquitous","cognate","telemetry","hyperlexic","morpheme"] // const DEMO_PARAGRAPHS = ["The multiplicative nature of the formula..."] // Show demo data if store is empty

## Step 2 — Wire ESL Cognate Swap to UI

Dev C fires AdaptationEvents to adaptationBus. You listen and update the paragraph text rendering to show the swapped word with a visual indicator.

// src/components/Reader/ParagraphBlock.tsx — add adaptation rendering // Import: import { adaptationBus } from "../../utils/adaptationBus"; // Dev C owns // Local state: const [adaptations, setAdaptations] = useState<AdaptationEvent[]>([]); useEffect(() => { const handler = (event: AdaptationEvent) => { if (event.paragraphId === paragraph.id) { setAdaptations(prev => [...prev, event]); } }; adaptationBus.on("adaptation", handler); return () => adaptationBus.off("adaptation", handler); }, [paragraph.id]); // Rendering: replace word at wordIndex with styled span // <span // style={{ borderBottom: "2px solid #185FA5", cursor: "pointer" }} // title={`Original: ${adaptation.originalWord}`} // > // {adaptation.replacement} // {adaptation.type === "cognate" && <span style={{fontSize:"10px"}}>🌐</span>} // </span>

## Step 3 — "Chapter End" Trigger → Navigate to Review

When the user scrolls past the last paragraph and the last paragraph's CFS has been logged, trigger the end-of-chapter flow.

// src/components/Reader/ReadingContainer.tsx // Track last paragraph visibility with IntersectionObserver (Dev B already has one) // Add a sentinel div AFTER the last paragraph: <div id="chapter-end-sentinel" style={{ height: 1 }} /> // Your own IntersectionObserver on the sentinel: useEffect(() => { const sentinel = document.getElementById("chapter-end-sentinel"); if (!sentinel) return; const obs = new IntersectionObserver(([entry]) => { if (entry.isIntersecting) { // Give Dev B 2s to finalize concept graph setTimeout(() => navigate(ROUTES.review), 2000); } }, { threshold: 1.0 }); obs.observe(sentinel); return () => obs.disconnect(); }, []);

## Step 4 — Polish Reading Glow Transitions

Ensure the reading glow is smooth and does not flicker when paragraphs change rapidly. Add layout-stabilizing min-height to ParagraphBlock.

// In ParagraphBlock.tsx // Add min-height to prevent layout shift when transitions play: style={{ minHeight: `${paragraph.wordCount * 0.4}px` }} // Ensure transition only plays when isActive CHANGES: // Use AnimatePresence only if paragraph is unmounted/remounted // Otherwise motion.div with layout prop handles it: <motion.div layout layoutId={paragraph.id} ...> // CRITICAL: Do not use layout on ALL paragraphs simultaneously. // Only add layoutId — framer handles staggering automatically.

Phase 3 — Self-Verification Checklist

### Run before Hour 20 dry-run

| Check | Expected result | Pass/Fail |
| --- | --- | --- |
| Upload file → read → scroll to end → review page loads | ReviewPage renders with terms and paragraphs | ☐ |
| Review page shows struggled terms from concept store | Real data from Dev B, not just demo stub | ☐ |
| ESL swap shows underlined replacement word | Original word gone, replacement underlined with 🌐 | ☐ |
| Hover over swapped word shows original in tooltip | title attribute visible on hover | ☐ |
| Chapter-end sentinel fires after last paragraph | Navigate to /review after 2s delay | ☐ |
| Reading glow transitions no flickering | Smooth opacity change, no frame drops | ☐ |
| ParagraphBlock min-height prevents layout shift | No content jump when glow transitions | ☐ |
| Review page "Back to reading" works | Returns to /read at last scroll position | ☐ |

### Full end-to-end dry run (all teammates present)

| Check | Expected result | Pass/Fail |
| --- | --- | --- |
| Full flow: upload → read → CFS triggers → adaptation → review | Each stage transitions cleanly | ☐ |
| Hard refresh mid-read → state restored | Dev D's persistence works with your UI | ☐ |
| Dev C's definition tooltip does not overlap glow border | No visual conflicts | ☐ |
| Dev B's debug overlay (Ctrl+Shift+D) renders on top of your UI | Overlay visible, does not break reading layout | ☐ |
| Mobile viewport 375px → no horizontal scroll | All elements within viewport | ☐ |

MERGE GATE — All boxes must be ticked before pushing to main ☐ ReviewPage renders with real data from conceptStore (Dev B populated) ☐ ESL cognate UI (underline + flag) works with Dev C's adaptation events ☐ Chapter-end trigger fires correctly and navigates to /review ☐ Reading glow smooth, no flicker, no layout shift on transition ☐ Full demo dry run completed with all 4 teammates ☐ npm run build: 0 errors, 0 warnings ☐ No console.log statements in production code (use console.warn/error only) ☐ Lighthouse accessibility score > 80 on /read route

| PHASE 4 | Polish & Demo Prep | Hours 20 – 24 |
| --- | --- | --- |

Phase 4 is hardening and demo engineering. No new features. Your three priorities: the "Reading Mode entered" transition, mobile responsiveness, and recording a backup demo video.

| 1 | "Reading Mode entered" transition // When user navigates from /upload to /read: // 1. Show white overlay (opacity 1) covering full viewport // 2. Animate overlay to opacity 0 over 600ms // 3. Simultaneously fade in ReadingContainer from opacity 0 to 1 // 4. Simultaneously slide chrome up from y:0 to y:-60 (it's hidden by default) // Implementation: use framer-motion AnimatePresence on route change // In App.tsx: <AnimatePresence mode="wait"> // <Routes location={location} key={location.pathname}> |
| --- | --- |

| 2 | Mobile responsive audit // Test at 375px, 414px (iPhone SE, iPhone 14) // ReadingContainer: padding 0 24px on mobile (not 48px) // Font size: 16px on mobile (var(--font-size) overridden in media query) // Break prompt: position bottom-left instead of bottom-right on mobile // DropZone: full width on mobile // ReviewPage cards: single column on mobile (grid-cols-1) // Verify no horizontal scroll at any width >= 375px |
| --- | --- |

| 3 | Record 30-second backup demo video // Use QuickTime (Mac) or OBS to record browser at 1280x800 // Script for 30s capture: // 0-5s: Drop the demo .md file → file ingests // 5-15s: Scroll slowly — show glow, then CFS debug overlay Ctrl+Shift+D // 15-22s: CFS hits 1.5 → definition appears inline // 22-30s: Hard refresh → state restored immediately // Save as adaptive-reader-demo.mp4 and commit to repo root |
| --- | --- |

| ! | Judge Demo Tip Before the live demo, pre-load the OneStopEnglish article (not a random upload). Navigate to /read, scroll to paragraph 3, then hard-refresh to demonstrate state restoration. Judges see the "wow moment" immediately — the page loads already mid-article. |
| --- | --- |

Phase 4 — Final Checklist

### Go / No-Go before demo

| Check | Expected result | Pass/Fail |
| --- | --- | --- |
| "Reading Mode entered" transition fires on /read load | Smooth fade-in, no flash | ☐ |
| 375px mobile: no horizontal scroll | All content within viewport | ☐ |
| 414px mobile: font readable, glow works | Visual quality maintained | ☐ |
| Backup video recorded and committed | adaptive-reader-demo.mp4 in repo root | ☐ |
| Live deployment URL works | Team confirms URL accessible from judge machine | ☐ |
| Demo passage pre-loaded and scroll position mid-article | State restoration visible in <1s on refresh | ☐ |
| Ctrl+Shift+D debug overlay visible and readable | CFS score visible at top-right corner | ☐ |